## Slide 1
IT Risk Management
Bertrand VANDENBULCKE- Group-IT, VP Management & Control Paris, 2015 November 18th

## Slide 2: IT Risk Management
A Group requirement : Include the IT risk inside the TECHNIP Risk Management System,
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 3
IT Risk IN GENERAL
3
Footer can be customized

## Slide 4: IT Risk Management
The measure of an IT risk can be determined as a product of threat, vulnerability and asset values
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 5: IT Risk Management
    The process of risk management is an ongoing iterative process.
      The business environment is constantly changing and new threats and vulnerability emerge every day.
    The choice of countermeasures used to manage risks must strike a balance between productivity, cost, effectiveness of the countermeasure, and the value of the asset being protected.
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 6: IT Risk Management
    Two IT Risks Management approaches:
      Intrinsis IT Risks: Permanent IT Risks currently managed under our IT operational processes
      Extrinsis IT Risks: Temporary IT Risks linked to a specific event like company acquiring, Technip building move, Specific business projects requirements,..
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 7
Intrinsic IT Risk Management Tool
7
Footer can be customized

## Slide 8: Intrinsic IT Risk Management Tool
    Intrinsic IT Risk Assessment:
      Based on an Excel file
      Assessment Period:
        Permanent: What are permanent risks to prevent the delivery of IT services?.
      4 Sheets:
        Intrinsic IT Risk Presentation: to present the tools and assessment referential
        Risk Assessment: to assess the criticality of IT risks (From Deloitte IT risk catalog, based on severity and probability)
        Mapping: to present the cartography of assessed IT risks
        Risk Criticality Matrix: GOPS 18001 Assessment referential
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 9: Extrinsic IT Risk Management Tool: IT Risk Assessment
    From the Deloitte IT Risk catalog, for each IT risk:
    Category and sub-category of the risk
    Description of the risk
    Main consequences
    Severity assessment
    Probability that the risk happens.
These assessed IT risks are the basis of the TECHNIP IT part of the Internal Control.
  Definition of the Risk/Control Matrix
  Design of Controls
  Tests,
  Action Plan
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 10: Extrinsic IT Risk Management Tool: IT Risk Mapping
Helping to define mitigation priorities and to measure the IT risk evolution
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 11
Extrinsic IT Risk Management Tool
11
Footer can be customized

## Slide 12: Extrinsic IT Risk Management Tool
    IT Risk identification & Assessment template:
      Based on an Excel file
      Assessment Period:
        Previous Quarter: Did the risk occur? or could have happened?.
        Current Quarter: Which specific event could affect the Information System?
      3 Sheets:
        IT Risk Questionnaire: to identify major events which could affect the Information System generating important impact for the Technip business
        Major Risk Assessment: to assess the criticality on business of identified major IT risks (based on severity and probability)
        Risk Criticality Matrix: GOPS 18001 Assessment referential
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 13: IT Risk Management Tools: IT Risk Questionnaire
    Identify events which could impact :
    Business Requirements
    Geographic & Logistic (users buildings, datacenters…)
    IT Project development
    Information Technology issues
    Human Resources
    IT Security
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 14: IT Risk Management Tools: IT Major Risk Assessment
    Following the Group Risk Management recommendation, for each identified major IT risk:
    Description of the risk
    Business Projects impacted
    Action Plan to avoid or mitigate the risk
    Risk exposure period
    Cost quantification (if valuated)
    Severity assessment
    Probability that the risk happens.
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 15
IT Risk Management Methodology
15
Footer can be customized

## Slide 16: IT Risk Management Methodology (based on ISO 27005)
    Context Establishment
      legal and regulatory requirements
      strategic value for the business of information processes
      stakeholder expectations
      negative consequences for the reputation of the organization.
    Risk Assessment
      Risk analysis
        Risk Identification
        Risk estimation
      Risk evaluation
    Risk Treatment (Mitigation)
      Identify risk response options
      Respond to discovered risk exposure and opportunity
       Reduce ; Retain ; Avoid ; Transfer
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 17: IT Risk Management Methodology (based on ISO 27005)
    Risk Acceptance
      Accept IT risk
    Risk Communication
      Promote IT risk-aware culture
      Encourage effective communication of IT risk
      Develop IT risk indicators.
    Risk monitoring and review
      Integrate with Corporate Risk Management.
      Perform a peer review of IT risk analysis.
      Provide independent assurance over IT risk management
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 18
Corporate
Risk Management
Strategy
Risk Communication
Risks Awareness
Consulting
IT Risk Management Process
Interface to other operational processes
Risk
Acceptance
Monitor and Review
Definition of Scope and framework for the management of risks
Gops 18001
Risk Treatment
Identification of options
Action plan
Residual risk identification
Risk Assessment
Risk analysis
  Risk Identification
  Risk estimation
Risk evaluation

## Slide 19: IT Risk Organizational Process
Corporate
Risk Management
Strategy
Corporate Risk Manager
IT Projects
IT
Region
IT
Operations
Business
Domains
Owners
Region Risk
Mgr
ITMC
IT Systems / Business Risks
Identification
& Estimation
IT Systems/Business Risks
Identification
& Estimation
Group IT Risk
Risk Communication
Risks Awareness
Consulting
Risk
Evaluation
Technology Risks
Identification & Estimation
IT-SSO
Monitor and Review
IT Risk Mgr
Major IT risks
Group Security
Mgr
IT Risk treatment
IT Security Risks
Identification
& Estimation
Review
Level 1
Review
Level 1
Review
Level 1
Reviews
Level 2
Review
Level 3
Review
Level 4
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 20: IT Risk : Roles & Responsibilities
IT Risk Business Systems Design Phase RACI
Service Design
Strategy
Service Transition
Service Operation
OPPORTUNITY
IT Risk Operation Phase RACI
IT Risk Client Management & Local Services RACI
Global IT Risk RACI
IT Risk Technology Systems Design Phase RACI
IT Risk Opportunity Phase RACI for IT Business projects
Major
Risks
Major Risks
Major Risks
Major Risks
TECHNIP Risk Management
IT Risk Opportunity Phase RACI for IT Technical projects
1
2
4
3
5
6
7
RACI = Responsible Accountable Consulted Information
Notes: 20

## Slide 21: IT Risk : RACI Matrix key actors
IT
Operations
IT Organization
IT Applications
& Services
Enterprise
Business
Domain
Owner
Corp.
Risk
Mgr
Region
Risk Mgr
(Global) IT
Operation
Mgr
IT
Application
Owner
IT Business
Domain Mgr
CTO
Group IT
Risk
Mgr
IT
Enterprise
Architect
ITD
(Global ) IT Delivery
Mgr
IT
Project
Mgr
Role to be developed
CISO
Group
Security Mgr
Notes: 21

## Slide 22: IT Risk Client Management & Local Services RACI
IT Risk Client Management & Local Services RACI | Corporate Risk Mgr | Group IT Risk Mgr | IT Enterprise Architect | IT Application owner | IT Project Mgr | IT Business Domain Mgr | Business Domain Owner | (Global) IT Delivery Mgr | (Global) IT Operation Mgr | CTO | ITD | Regional Risk Mgr
IT Risk Identification |  |  |  |  |  |  |  |  |  |  | A/R | 
IT Risk Estimation |  |  |  |  |  |  |  |  |  |  | R | A
IT Risk Evaluation |  | C |  |  |  |  |  |  |  |  | A/R | C
Acceptance Risk |  |  |  |  |  |  |  |  |  |  | R | A
IT Risk Treatment (mitigation) |  |  |  | C |  |  |  | C | C | C | A/R | 
IT Risk Communication |  | I |  | I |  | I |  |  |  | I | A/R | I
IT Risk Monitoring and Review |  | I |  |  |  |  |  |  | C |  | A/R | 
1
R = Stakeholder Responsible for doing the work to achieve the assigned task and/or complete the deliverable
A = Stakeholder ultimately Accountable for the correct and thorough completion of the task or deliverable
C = Stakeholder who is Consulted for opinion/input/contribution
I = Stakeholder who is Informed in order to be kept up to date with progress or completion of task
Risk example: end-users cannot work or unavailability of critical systems further to a physical move either of IT datacenter or Technip offices
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 23: IT Risk Opportunity Phase RACI IT Business Projects
IT Risk Opportunity Phase RACI IT Business Projects | Corporate Risk Mgr | Group IT Risk Mgr | IT Enterprise Architect | IT Application owner | IT Project Mgr | IT Business Domain Mgr | Business Domain Owner | (Global) IT Delivery Mgr | (Global) IT Operation Mgr | CTO | ITD | Regional Risk Mgr
IT Risk Identification |  | C |  | A/R |  |  | C |  |  |  |  | 
IT Risk Estimation |  | C | C | R |  |  | A | I | C | C | C | 
IT Risk Evaluation | C | C |  | R |  | A | C |  | C | C | C | 
Acceptance Risk |  | I | I | R |  | I | A | I | I | I | I | 
IT Risk Treatment (mitigation) |  |  |  | A/R |  |  |  |  | C |  |  | 
IT Risk Communication |  | I | I | A/R |  | I |  | I | I | I | I | 
IT Risk Monitoring and Review |  | I |  | C |  | A/R |  |  | C |  |  | 
2
Risk example: Launch an IT project misaligned with corporate/business strategy and priorities
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 24: IT Risk Opportunity Phase RACI IT Technical Projects
IT Risk Opportunity Phase RACI IT Technical Projects | Corporate Risk Mgr | Group IT Risk Mgr | IT Enterprise Architect | IT Application owner | IT Project Mgr | IT Business Domain Mgr | Business Domain Owner | (Global )IT Delivery Mgr | (Global) IT Operation Mgr | CTO | ITD | Regional Risk Mgr
IT Risk Identification |  | C |  |  |  |  |  |  |  | A/R |  | 
IT Risk Estimation |  | C | C |  |  |  |  | I | C | A/R | C | 
IT Risk Evaluation | C | C |  |  |  |  |  |  | C | A/R | C | 
Acceptance Risk |  | I | I |  |  |  |  | I | I | A/R | I | 
IT Risk Treatment (mitigation) |  |  |  |  |  |  |  |  | C | A/R | I | 
IT Risk Communication |  | I | I |  |  | I |  | I | I | A/R | I | 
IT Risk Monitoring and Review |  | I |  |  |  |  |  |  | C | A/R |  | 
3
Risk example: Launch a technical IT project based on an innovative solution with lack of maturity and reliability.
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 25: IT Risk Design Phase RACI IT Business Systems
4
IT Risk Business Systems Design Phase RACI | Corporate Risk Mgr | Group IT Risk Mgr | IT Enterprise Architect | IT Application owner | IT Project Mgr | IT Business Domain Mgr | Business Domain Owner | (Global) IT Delivery Mgr | (Global) IT Operation Mgr | CTO | ITD | Regional Risk Mgr
IT Risk Identification |  |  |  | A | R |  |  |  |  |  |  | 
IT Risk Estimation |  |  | C | C | R | A | C | C | C | C | I | 
IT Risk Evaluation |  | C | C | C |  | A/R |  |  |  |  |  | 
Acceptance Risk |  | I | C | R |  | A | C |  |  |  |  | 
IT Risk Treatment (mitigation) |  |  |  |  | A/R |  |  |  | C | C |  | 
IT Risk Communication |  | I | I | I | R | A | I | I | I | I | I | 
IT Risk Monitoring and Review |  | I |  |  |  | A |  |  |  |  |  | 
Risk example: Financial impact linked to a consistent and important slippage of the delivery.
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 26: IT Risk Design Phase RACI IT Technology Systems
IT Risk Technology Systems Design Phase RACI | Corporate Risk Mgr | Group IT Risk Mgr | IT Enterprise Architect | IT Application owner | IT Project Mgr | IT Business Domain Mgr | Business Domain Owner | (Global) IT Delivery Mgr | (Global) IT Operation Mgr | CTO | ITD | Regional Risk Mgr
IT Risk Identification |  |  |  |  | R |  |  |  |  | A |  | 
IT Risk Estimation |  |  | C |  | R |  |  | C | C | A | I | 
IT Risk Evaluation |  | C | C |  |  |  |  |  |  | A/R |  | 
Acceptance Risk |  | I | C |  |  |  |  |  |  | A/R |  | 
IT Risk Treatment (mitigation) |  |  |  |  | A/R |  |  |  |  |  |  | 
IT Risk Communication |  | I | I |  | R |  |  | I | I | A | I | 
IT Risk Monitoring and Review |  | I |  |  |  |  |  |  |  | A/R |  | 
5
Risk example: Design a technical solution which creates a long-term incompatibility with the enterprise architecture.
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 27: IT Risk Operation Phase RACI
IT Risk Operation Phase RACI | Corporate Risk Mgr | Group IT Risk Mgr | IT Enterprise Architect | IT Application owner | IT Project Mgr | IT Business Domain Mgr | Business Domain Owner | (Global) IT Delivery Mgr | (Global) IT Operation Mgr | CTO | ITD | Regional Risk Mgr
IT Risk Identification |  |  |  | C |  |  |  | A | R | C | C | 
IT Risk Estimation |  |  |  | C |  |  |  | C | A | C | C | 
IT Risk Evaluation |  | C |  | C |  |  |  | C | A/R | C |  | 
Acceptance Risk |  |  |  |  |  |  |  |  | A |  |  | 
IT Risk Treatment (mitigation) |  |  |  | C |  |  |  | A/R | R | C |  | 
IT Risk Communication |  | I |  | I |  | I |  | A/R | C | I | I | 
IT Risk Monitoring and Review |  | I |  |  |  |  |  | A/R | C |  |  | 
6
Risk example: Failure to adopt and exploit new technologies in a timely manner.
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 28: Global IT Risk RACI
7
Risk example: Risk to create local vulnerabilities which compromise the security of the information system.
Notes: Discipline = le management de l’IT Program & Project Portfolios ou = davantage de discipline dans nos process ?? Désolée par clair pour moi

## Slide 29
www.technip.com
Thank you